|  | COLLIN COUNTY | Information Services 210 S. McDonald Street Suite 510 McKinney, Texas 75069 www.collincountytx.gov |
| --- | --- | --- |

To: 	Judge Keith Self

Commissioner Shaheen

Commissioner Hoagland

Commissioner Jaynes

Commissioner Ward

Bill Bilyeu

From:  Caren Skipworth, IT Director

Date: 	January 16, 2009

Re: 	Common Integrated Justice Systems (CIJS) Law Enforcement (LE), Jail Manager (JM) & Constable Odyssey Systems

The Court Technology Committee is requesting approval of the Tyler Odyssey software modules for LE, JM, & Constable Departments.

These modules are fully integrated with the Odyssey Courts & Prosecution systems.  If approved a new purposed CIJS timeline will include the combined go live of the Courts, Prosecution, LE, JM, & Constables.  This will push the original go live dates of Criminal & Prosecution out by ten months, March 2010.  By combining these go lives it eliminates the need to write extensive integrations between the new systems and the old legacy LE & JM applications.  This is a cost savings $ plus any manual processes that would be required by the employees.

Funding for the CIJS was allocated in FY03, project code 03JUS, and is being recommended for this project.  The project includes estimated costs, required CUC & Tyler agreements per the Tech Share, and any additional requirements for the successful completion of the project.

| Project Total |  |
| --- | --- |
| Vendor | Total |
| CUC | $539,300.00 |
| Collin | $357,947.00 |
| Tyler | $1,986,715.00 |
| Total Project Cost | $2,883,962.00 |
| Total Annual Cost 2nd Year |  |
| Vendor | Total |
| CUC Odyssey Software Maintenace | $68,000.00 |
| Total Annual Cost | $68,000.00 |