COLLIN COUNTY

PURCHASING DEPARTMENT

CONTRACT AMENDMENT NO: FOUR (4)

CONTRACT: 	ENGINEERING SERVICES FOR ROADS				EFFECTIVE DATE:   3/23/09

FM 1378 from FM 544 to FM 3412

CONTRACT NO. 07106-04

CONTRACT AMENDMENT ISSUED TO:

Nathan D. Maier Consulting Engineers, Inc.

8080 Park Lane

Suite 600

Dallas, TX 75231

AWARDED BY:     Original Court Order No.		2000-068-01-24

AMENDMENT No. 1, COURT ORDER NO. 		FYI

AMENDMENT No. 2, COURT ORDER NO._____________2005-788-10-14_____________________________________

AMENDMENT No. 3, COURT ORDER NO._____________2007-060-01-23_____________________________________

AMENDMENT No. 4, COURT ORDER NO._______________________________________________________________

YOU ARE DIRECTED TO MAKE THE FOLLOWING CHANGE TO THIS CONTRACT:

ADD: Engineering services to revise plans completed in accordance to TxDOT standards.  The project has been removed from the TxDOT system so the plans will have to be redesigned in accordance to the City of Wyle’s and Collin County’s Engineering Departments recommendations.

Except as provided herein, all terms and conditions of the contract remain in full force and effect and may only be modified in writing signed by both parties.

The original (contract sum) was	$378,725.00

Net Change to Change Order(s) (show $ plus, minus or unchanged)

PREVIOUS  Amendment No.      1        $  +     1,900.00

PREVIOUS  Amendment No.      2        $  +   58,030.00

PREVIOUS  Amendment No.      3        $  +   65,000.00

CURRENT   Amendment No.      4        $  + 116,155.00

TOTAL AMENDMENTS TO DATE: 	$241,085.00

The new (contract sum) including this Contract Amendment will be 	$619,810.00

ACCEPTED BY:							ACCEPTED AND AUTHORIZED BY

AUTHORITY OF COLLIN COUNTY

Nathan D. Maier Consulting Engineers, Inc.			COMMISSIONERS’ COURT

CONTRACTOR/ENGINEER

ADDRESS 							Collin County Courthouse

8080 Park Lane, Suite 600	         				210 S. McDonald

Dallas, TX 75231						McKinney, Texas  75069

Per Letter from Anselmo Montemayor Dated 2/6/09

SIGNATURE							Frank Ybarbo

TITLE:								Purchasing Agent

DATE: 								DATE: