|  | COLLIN COUNTY | Engineering 825 N. McDonald Suite 160 McKinney, Texas 75069 972-548-3727 www.collincountytx.gov |
| --- | --- | --- |

February 1, 2010

To:	Judge Self and Commissioners

From:	Ruben E. Delgado, P.E, Director of Engineering

Re:	Authorization to Advertise for Bids to Construct Drainage Structures on

County Road 618 at Cedar Creek - Bond Project No. 07-103 and

County Road 655 at a Branch of Brushy Creek - Bond Project No. 07-109

The Engineering Department is requesting Commissioners’ Courts authorization to advertise for the construction of drainage structures on the above referenced roadways.  Both projects were approved as part of the 2007 Bond Program.

The total project budget for the structure on County Road 618 was $363,000 and the engineer’s estimate of construction cost is $296,616.  The total project budget for the structure on County Road 655 was $308,000 and the engineer’s estimate of construction cost is $233,725.

If approved, we anticipate that a contract will be awarded in April, construction would begin in May with completion in September.

We will be available to answer any questions you might have regarding this matter.

xc: Bill Bilyeu

Jeff Durham

Monika Arris